KARAKORAM INTERNATIONAL UNIVERSITY

Department of Computer Science

KIRAYA-HAA

Property Rental Listing Portal

Gilgit City, Pakistan

SOFTWARE PROJECT MANAGEMENT — SEMESTER PROJECT PROPOSAL

| Course: | Software Project Management |
| --- | --- |
| Submitted To: | Mr.Zahid-Ullah |
| Submission Date: | April 2026 |
| Academic Year: | 2025 – 2026 |

| Group Members |  |
| --- | --- |
| Zishan Sher | Group Lead |
| Suraila Baig | Group Member |
| Fatima Zahra | Group Member |
| Soha Ayub | Group Member |
| Saqlain Mushtaq | Group Member |
| Faheem Ali | Group Member |

# Abstract

Kiraya-Haa is a web-based property rental listing platform designed exclusively for Gilgit City, Pakistan. The platform aims to bridge the information gap between property owners and prospective tenants by providing a centralized, digital space where landlords can list residential properties and renters can search, filter, and submit inquiries in real time. Developed as a semester project under the Software Project Management (SPM) course at Karakoram International University, the project strictly adheres to the guidelines and knowledge areas defined in the Project Management Body of Knowledge (PMBOK) framework.

The system is built using Python (Flask) for the backend, HTML/Tailwind CSS/JavaScript for the frontend, and SQLite for the development database. The application consists of six core modules: User Authentication, Property Listing Management, Property Search and Filtering, Inquiry and Contact System, Admin Panel, and Deployment. This proposal outlines the project objectives, scope, architecture, module breakdown, and management plan in accordance with PMBOK's five process groups: Initiating, Planning, Executing, Monitoring & Controlling, and Closing.

# Introduction

## 1.1  Background and Problem Statement

Gilgit, the capital of Gilgit-Baltistan, has experienced rapid urbanization over the past decade owing to increased tourism, educational institutions, and government activity. This growth has created a high demand for rental housing, yet the rental market remains largely informal and unstructured. Property listings are typically shared through word of mouth, physical signboards, or scattered social media posts, making it difficult for tenants to find verified options and for landlords to reach a wider audience efficiently.

There is currently no dedicated digital platform that serves the Gilgit City rental market. GilgitRent addresses this gap by providing a structured, searchable, and easy-to-use portal tailored to the specific needs and geographic context of the city.

## 1.2  Project Objectives

- Develop a fully functional web-based rental listing portal focused on Gilgit City.

- Enable property owners to register, manage, and publish property listings online.

- Allow prospective tenants to search, filter, and inquire about available properties.

- Implement a role-based admin panel to maintain data quality and platform integrity.

- Apply PMBOK process groups and knowledge areas throughout the project lifecycle.

- Deliver complete project documentation including a Project Charter, WBS, Risk Register, and Gantt Chart.

## 1.3  Scope

The scope of GilgitRent is intentionally constrained to ensure a deliverable product within a single academic semester. The platform covers property listing, search, and inquiry functions only. Payment processing, real-time chat, map integration, and lease agreement management are explicitly out of scope for this version and may be considered as future enhancements.

## 1.4  Significance

Beyond its academic value, GilgitRent addresses a real community need. It demonstrates how software project management principles can be applied to local-context problems, contributing both a functional product and a replicable methodology for student developers working on civic technology projects in underserved regions.

# Project Management Framework (PMBOK)

This project is managed in accordance with the five process groups defined by the Project Management Body of Knowledge (PMBOK, 7th Edition). Each process group contains specific activities, inputs, tools, and outputs that govern how the project is initiated, planned, executed, monitored, and closed.

## 3.1  Process Group Overview

| Phase | Process Group | Key Activities |
| --- | --- | --- |
| 1 | Initiating | Project Charter, Stakeholder Register, Problem Definition |
| 2 | Planning | Scope Statement, WBS, Gantt Chart, Risk Register, Tech Stack Decision |
| 3 | Executing | Module Development, Code Reviews, Integration Testing, UI Building |
| 4 | Monitoring & Controlling | Weekly Status Reports, Trello Board Tracking, Bug Log, Scope Control |
| 5 | Closing | Final Deployment, User Manual, Lessons Learned Document, Presentation |

## 3.2  Project Charter Summary

| Field | Detail |
| --- | --- |
| Project Name | GilgitRent — Property Rental Listing Portal |
| Project Purpose | Provide a digital rental listing platform for Gilgit City |
| Deliverable | Functional web application + complete SPM documentation |
| Duration | 1 Academic Semester (approx. 16 weeks) |
| Budget | Zero (free-tier tools and hosting only) |
| Constraints | Time (semester deadline), no budget, solo/small team |
| Key Stakeholders | Student Developer, Course Instructor, End Users (Gilgit residents) |

## 3.3  Risk Register

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Scope creep (adding features mid-project) | High | High | Maintain strict WBS; defer extra features to v2.0 |
| Time overrun due to academic commitments | Medium | High | Use MVP approach; prioritize core modules first |
| No real users available for testing | Medium | Low | Use dummy data and peer testing |
| Hosting / deployment failure | Low | Medium | Use Render or Railway (free, reliable platforms) |
| Database corruption or data loss | Low | High | Regular Git commits and local backups |

# System Architecture

GilgitRent follows a classic three-tier web application architecture separating presentation, business logic, and data storage. This separation ensures maintainability, scalability, and clear module boundaries.

## 4.1  Architecture Layers

### Presentation Layer (Frontend)

HTML5, Tailwind CSS, and Vanilla JavaScript. Responsible for all user-facing views including listings, search, forms, and dashboards. Mobile-responsive by design, optimized for low-bandwidth connections common in Gilgit.

### Business Logic Layer (Backend)

Python with the Flask micro-framework. Exposes RESTful API endpoints consumed by the frontend. Handles authentication, data validation, role-based access control, and business rules.

### Data Layer (Database)

SQLite for development (zero-configuration). MySQL or PostgreSQL for production deployment. ORM handled via Flask-SQLAlchemy for clean database abstraction.

## 4.2  Tech Stack Summary

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend | HTML / Tailwind CSS / JS | Matches existing developer skills; lightweight |
| Backend | Python + Flask | Python expertise available; fast prototyping |
| Database (Dev) | SQLite | Zero setup; ideal for development phase |
| Database (Prod) | MySQL | Widely supported on free hosting platforms |
| Auth | Flask-Login + bcrypt | Secure, industry-standard session management |
| Hosting | Render / Railway | Free tier; supports Python/Flask apps natively |
| PM Tracking | Trello | Visual Kanban; free; aligns with PMBOK execution |
| Version Control | Git + GitHub | Industry standard; enables progress tracking |

# System Modules

The GilgitRent portal is divided into six functional modules. Each module corresponds to a deliverable unit in the Work Breakdown Structure (WBS) and is independently testable.

## Module 1 — User Authentication System

This module manages all aspects of user identity, registration, login, and role-based access control. The system distinguishes between three user roles: Property Owner, Renter, and Admin. Role assignment is done at registration time and governs which parts of the application each user can access.

### Key Features

- Owner and Renter registration with email validation

- Secure login with password hashing (bcrypt)

- Session management via Flask-Login

- Role-based route protection (decorators)

- Password reset via email token

### PMBOK Knowledge Area: Scope Management

This module defines the access boundary of the entire system. Proper role enforcement ensures that each subsequent module functions within its defined scope.

## Module 2 — Property Listing Management (Owner Side)

This module enables registered property owners to create, manage, and publish rental listings. Each listing contains structured property information that is stored in the database and displayed to renters.

### Key Features

- Add new property listing (title, description, price/month, type, area, rooms, contact)

- Upload property photos (stored in server filesystem)

- Edit and update existing listings

- Delete listings permanently

- Toggle availability status: Available / Rented

- Owner dashboard showing all personal listings with status indicators

### Data Fields per Listing

| Field | Type | Description |
| --- | --- | --- |
| Title | Text | Short name of the property |
| Property Type | Enum | Flat / Room / House / Shop |
| Area/Location | Text | Jutial, Danyore, Gilgit City, etc. |
| Rent (PKR/mo) | Integer | Monthly rental price in PKR |
| Rooms | Integer | Number of rooms |
| Photos | Image[] | Up to 5 photos per listing |
| Status | Boolean | Available / Rented |
| Description | Text | Free-text description of the property |

## Module 3 — Property Search and Filtering (Renter Side)

This module provides the primary interface for renters to discover available properties. It exposes a searchable, filterable listing page that dynamically queries the database based on user-defined criteria.

### Key Features

- Search bar with keyword matching against title and description

- Filter by Area/Location (dropdown: Jutial, Danyore, Gilgit City Centre, etc.)

- Filter by Property Type (Flat, Room, House, Shop)

- Filter by Price Range (min – max PKR/month slider or input)

- Filter by Number of Rooms

- Sort results by: Newest First, Price Low–High, Price High–Low

- Responsive listing cards with photo thumbnail, price, location badge, and room count

- Detailed property view page with full photo gallery and contact option

## Module 4 — Inquiry and Contact System

This module allows renters to express interest in a listed property and contact the owner without exchanging personal phone numbers publicly. It acts as a simple, secure communication bridge between both parties.

### Key Features

- Inquiry form on each property detail page (name, phone, message)

- Inquiry stored in database and linked to listing and owner

- Owner receives email notification of new inquiry (via Flask-Mail)

- Owner can view all received inquiries in their dashboard

- Inquiry status tracking: New / Responded / Closed

### Important Design Decision

No real-time chat or instant messaging is implemented in this version. Email-based notification and dashboard inbox are sufficient for the MVP. This decision prevents scope overrun while still delivering functional owner-renter communication.

## Module 5 — Admin Panel

The Admin Panel provides platform-level control to a designated administrator. Its primary purpose is to maintain listing quality, manage users, and ensure the platform does not become a repository of spam or fraudulent listings.

### Key Features

- Admin login with hardcoded credentials (single admin for MVP)

- View all listings with Approve / Reject / Delete actions

- Listings require admin approval before becoming visible to renters

- View and manage all registered users (Owner and Renter)

- Suspend or delete accounts violating platform rules

- Dashboard with platform statistics: total listings, active users, pending approvals

## Module 6 — Deployment and Hosting

This module covers the technical activities required to make GilgitRent publicly accessible on the internet. Although classified as a module within the WBS, many of its activities span the Executing and Closing process groups of the PMBOK framework.

### Key Activities

- Set up GitHub repository with proper branching strategy (main, dev, feature branches)

- Configure environment variables for production (secret keys, database URL, email credentials)

- Migrate from SQLite to MySQL for production database

- Deploy backend (Flask app) to Render or Railway free tier

- Configure static file serving and media uploads on production

- Conduct end-to-end smoke testing on live URL

- Document the deployment process in the project's technical manual

# Work Breakdown Structure (WBS)

The WBS decomposes the total scope of GilgitRent into manageable units of work, each assigned a two-week sprint. This structure directly supports PMBOK Schedule Management.

| # | Work Package | Sprint | Key Deliverable |
| --- | --- | --- | --- |
| 1.0 | Project Initiation & Documentation | Week 1 – 2 | Project Charter, Scope Statement, Risk Register |
| 2.0 | Environment Setup & Architecture Design | Week 3 – 4 | Repo setup, DB schema, folder structure, wireframes |
| 3.0 | User Authentication Module | Week 5 – 6 | Login, Register, Role-based Access pages |
| 4.0 | Property Listing Module (Owner) | Week 7 – 8 | Owner dashboard, Add/Edit/Delete listings, Photo upload |
| 5.0 | Search & Filter Module (Renter) | Week 9 – 10 | Search bar, filters, listing cards, detail page |
| 6.0 | Inquiry & Contact Module | Week 11 – 12 | Inquiry form, email notification, owner inbox |
| 7.0 | Admin Panel | Week 13 – 14 | Listing moderation, user management, stats dashboard |
| 8.0 | Deployment & Testing | Week 15 | Live deployment on Render/Railway, smoke tests |
| 9.0 | Project Closing & Presentation | Week 16 | User manual, lessons learned doc, final presentation |

# Conclusion

GilgitRent is a purposefully scoped, technically feasible, and socially relevant software project that demonstrates the application of Software Project Management principles to a real-world community problem. By adhering to the PMBOK framework across all five process groups — Initiating, Planning, Executing, Monitoring & Controlling, and Closing — the project ensures that development activities are structured, traceable, and aligned with defined objectives.

The six-module architecture provides a clear and logical separation of concerns, making the system manageable for a small team or individual developer within a semester timeline. The deliberate exclusion of complex features such as payment gateways, real-time messaging, and mapping services reflects mature scope management judgment — a core competency evaluated in this course.

Upon successful completion, GilgitRent will serve as both a functional web application deployable for real community use in Gilgit City and a comprehensive demonstration of software project management knowledge. The project documentation — including the Project Charter, WBS, Risk Register, Gantt Chart, and Lessons Learned report — will form a complete PMBOK-compliant project portfolio.

Future versions of GilgitRent may extend the platform to include payment integration for advance rent collection, an interactive map powered by OpenStreetMap, verified landlord badges, and expansion to other cities in Gilgit-Baltistan. However, these enhancements are outside the current project scope and are formally documented as deferred requirements in the project closure phase.